Team Number 10

Project Title: Intelligent and Collaborative Autonomous Robots for Real-Time Applications

Part 2: Individual Progress Report (each member complete one form)

Name of the Member: David Uzan

Report Date: 10/14/24

List the following:

- All tasks completed the week before the past week (completion date in parenthesis). This is copied from the last report, and if this report is the first one, skip.

- All tasks completed the past week (completion date in parenthesis)

- All tasks you are currently working on or planned for this coming week (completion date in parenthesis)

For each task you have completed during the before the past week:

- Task number/name

Personal Week 7 (10-7-24) - Create Batch file to kill camera processes and run python file on dog. Run on dog while in motion.

For each task you have completed during the past week:

- Task number/name
N/A

- Short description – these descriptions form the basis of the final project report

  - Implementation, testing, results

N/A

  - Brief and to point

N/A

- Outcome of the task activity

  - How did the task advance your project?

N/A

  - Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task

N/A

For each task you are currently working on or plan to work on in the next period:

- Task number/name

Personal Week 8 (10-21-24) - Research means to keep motor function with Internet and run model from the robot on a personal computer.

Personal Week 9 (10-21-24) - Run model on Jetson Nano

- Short description

  - Plans, resources needed, implementation, results

To allow for practicality of more applicable use cases, we must test the ability to run the models off personal computers that do not have the same level of access to the robots inside the system software.

The Jetson Nano has significantly greater computational power, so there will be a noticeable leap in runtime of the object detection model when run on it compared to the embedded Raspberry Pi module.

  - Main challenges, reasons for any delay in completion

There may be a disconnect between the personal computer’s terminal and the onboard terminals.

Accessing the Nano when it is connected to the robot could be a problem.

- Outcome of the task activity

  - Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task

N/A