Name of the Member: John Angelo Sinfuego

Report Date: 8/30/24

List the following:

- All tasks completed the week before the past week (completion date in parenthesis). This is copied from the last report, and if this report is the first one, skip.

- All tasks completed the past week (completion date in parenthesis)

- All tasks you are currently working on or planned for this coming week (completion date in parenthesis)

For each task you have completed during the past week:

- Task number/name

General Task 1  8-30-24– I met with my team members in the lab in engineering east as well as our sponsors Ashan and Jefferson. We went over the basics and fundamentals of the go1 robot, how it worked, how to control it, its basic architecture, and its technological core and user interface. We then went out to campus and ended up recording some videos with the robot and will implement that into a video where we can upload it using YOLO.

Personal Week 8-30-24 – I went and looked over the go1 functional requirements as well as the boundaries. I looked over the go1 user manual as well as the software manual. I also looked over a little bit of the YOLO repository in order to see how we would be able to implement object detection in this project.

Software manual:

User manual:

- Task number/name

General Task 2  9-2-24–  I met up with my team members in campus to learn how to use and get familiar with Go1 as well as record a video on campus. We also learned how to use the YOLO model and record a video in order to establish a baseline.

Personal Week 2 9-2-24 – I went and looked over the go1 functional requirements more as well as the boundaries. I looked over the go1 user manual as well as the software manual. I also looked over a little bit of the YOLO repository in order to see how we would be able to implement object detection in this project.

- Short description – these descriptions form the basis of the final project report

- I met up with my team members in campus to learn how to use and get familiar with Go1 as well as record a video on campus. We also learned how to use the YOLO model and record a video in order to establish a baseline.

- Brief and to point

We learned more about go1 capabilities as well as learned more on the code that can transfer the image from go1 to a computer.

- Outcome of the task activity

- How did the task advance your project?

This advances our project a significant amount because now we can start implementing object detection with our videos we recorded with go1.

- Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task

Name of the Member: John Angelo Sinfuego

Report Date: 9/9/24

For each task you are currently working on or plan to work on in the next period:

- Task number/name

General Task 3 9-9-24- Establish Baseline for use cases and testing

Personal Week 3 9-9-24- - Search for methods to run YOLOv8 directly from go1

- Short description

- We have to run the YOLOv8 model directly from the unigo1 robot in order to establish object detection with our live feed. Since this, we have been researching different methods in order to figure out how to accomplish this task.

- There is no wifi on the unigo1 robot, which makes it challenging to downlaod the YOLOv8 repository into it because this needs wifi in order to be done. I have researched more methods to accompish this, via different wifi adapters to put in with rasberry pi, and using a program called docker in order to establish code into the rasberry pi so it can be transferred into go1.

- Outcome of the task activity

Docker desktop-

Name of the Member: John Angelo Sinfuego

Report Date: 9/16/24

For each task you are currently working on or plan to work on in the next period:

- Task number/name

General Task 5 9-16-24-  Incorporate our model onto unitree, Run tests in order to access camera

Personal Week 5 9-16-24- - Search for methods to run YOLOv8 directly from go1, Look into UniTree ROS(Video/Movement), Gather Software/code resources for potential use.

2.    Short description

a.	We must incorporate our YOLOv8 model into unitree so we can access the yolo repository into our robot’s live footage as well as run tests so we can access our camera.  This is found within the files in unigo1. We have found a repository which could be useful for retrieving video and movement from unigo1. The UniTree ROS for the unigo1 robot which utilizes video/movement. We are going to be using UniTree ROS1 since ROS2 is not compatible with unigo1.  This repository utilizes simulation packages for unitree robots and could be very useful in the future.

b. 	For our challenges, we still have trouble incorporating our YOLOv8 repository into unigo1. Since our dog does not have wi-fi, we still have to find a solution for this and are still researching it. We figured out that

- Outcome of the task activity

Repository for unitree ROS1

For each task you are currently working on or plan to work on in the next period:

- Task number/name

General Task 5 9-23-24-  Run tests to access camera

Personal Week 5 9-23-24- - Kill nano1 camera process on dog in python, create a function to start new live feed on camera, Gather software/code resources for potential use

2.    Short description

a.	We have to kill the nano1 camera process on the dog and we will do this using python. We have to kill this process because it is required to run the YOLOv8 repository on unigo1 so we can retrieve object detection through the dog. I will also be looking into creating a function to start new live feed within the camera. I have looked into the untree_ros repository and there are some code that can be useful. Specifically code that we can use to control the robot using gazebo.

b. 	We are still running tests to access the camera, still looking for potentially more code that can help with this as well as still finding a way to incorporate wi-fi within the dog so we can upload YOLOv8 through it

- Outcome of the task activity

Here is some code we can potentially use within the repository to control the robot using Gazebo