Team Number 10

Project Title: Intelligent and Collaborative Autonomous Robots for Real-Time Applications

Part 2: Individual Progress Report (each member complete one form)

Name of the Member: David Uzan

Report Date: 9/23/24

List the following:

- All tasks completed the week before the past week (completion date in parenthesis). This is copied from the last report, and if this report is the first one, skip.

- All tasks completed the past week (completion date in parenthesis)

- All tasks you are currently working on or planned for this coming week (completion date in parenthesis)

For each task you have completed during the before the past week:

- Task number/name

N/A

For each task you have completed during the past week:

- Task number/name

Personal Week 4 (9-23-24) – Locate camera source directory in Uni-Go1

- Short description – these descriptions form the basis of the final project report

  - Implementation, testing, results

We located the file location that information is written down to by the robot by observing code used by students in the previous semester during their work with the system. The fashion they accessed the camera in killed the task and makes it unavailable for observation until the entire Uni-Go1 is reset, so we must look for alternative means of grabbing camera data.

  - Brief and to point

Camera locations were located using previous course work. We must be mindful to not kill the camera task when accessing it, as it is not possible to regain control once lost until a total system reset.

- Outcome of the task activity

  - How did the task advance your project?

We now have knowledge of which nano the cameras belong to and where their developer information is stored after access.

  - Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task

For each task you are currently working on or plan to work on in the next period:

- Task number/name

Personal Week 5 (9-30-24) - Add object detection python file to Uni-Go1

Personal Week 6 (9-30-24) - Run and display live tracking from robot

- Short description

  - Plans, resources needed, implementation, results

We will add a basic python source file to detect objects on live video feed from the robot when we gain control of its cameras.

  - Main challenges, reasons for any delay in completion

Camera access is still uncertain, and we must find alternative ways to reliably access the cameras if our current approach is inadequate.

- Outcome of the task activity

  - Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task

Simple code to detect and only display objects that the model can tell with 60% confidence or greater.