Team Number 10

Project Title: Intelligent and Collaborative Autonomous Robots for Real-Time Applications

Part 2: Individual Progress Report (each member complete one form)

Name of the Member: David Uzan

Report Date: 9/30/24

List the following:

- All tasks completed the week before the past week (completion date in parenthesis). This is copied from the last report, and if this report is the first one, skip.

- All tasks completed the past week (completion date in parenthesis)

- All tasks you are currently working on or planned for this coming week (completion date in parenthesis)

For each task you have completed during the before the past week:

- Task number/name

Personal Week 4 (9-30-24) – Locate camera source directory in Uni-Go1

For each task you have completed during the past week:

- Task number/name

Personal Week 5 (9-30-24) - Add object detection python file to Uni-Go1

Personal Week 6 (9-30-24) - Run and display live tracking from robot

- Short description – these descriptions form the basis of the final project report

  - Implementation, testing, results

My groupmates made great progress in accessing the robot’s internal files by accessing the individual nodes when connected to the robot’s local network. The python file containing the detection model was brought over and run on the system with about 1400 ms to process a frame. I updated the YOLO model from version 8 to 11 and saw a slight reduction in the processing speed to about 1200 ms, but we are still researching optimization methods. We connected to the second node which is responsible for the front facing cameras and we made sure that the camera view was not distorted with the fisheye lense from before. The resulting live feed from the robot was very slow but showed promising signs as it could detect objects fairly confidently.

  - Brief and to point

The python file was inserted into the robot’s nanos and was updated to a better processing version. The results were slightly better than the previous version but were still enough to see live updates of the surroundings being identified correctly.

- Outcome of the task activity

  - How did the task advance your project?

We now can focus on optimization of the camera feed instead of finding root locations and implementing the detection model. We will soon begin the robot’s movement portion of the project and reach our goals.

  - Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task

Running the code on a video to test if runtime is faster than live feed.

For each task you are currently working on or plan to work on in the next period:

- Task number/name

Personal Week 7 (10-7-24) - Create Batch file to kill camera processes and run python file on dog. Run on dog while in motion.

- Short description

  - Plans, resources needed, implementation, results

The batch file would be very simple to create, and it would be in our best interest to add a timer to give us enough time to properly prepare the dog to be moved around and not cause an issue. If we can safely use the model on the dog while it moves around, we will be able to move forward with optimization of the model using the external CPU we have set aside for the project.

  - Main challenges, reasons for any delay in completion

The current connection we have with the robot has its motors turned off and connected with multiple wires to observe and interact with the embedded operating system.

- Outcome of the task activity

  - Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task