Team Number 10

Project Title: Intelligent and Collaborative Autonomous Robots for Real-Time Applications

Part 2: Individual Progress Report (each member complete one form)

Name of the Member: David Uzan

Report Date: 8/30/24

List the following:

- All tasks completed the week before the past week (completion date in parenthesis). This is copied from the last report, and if this report is the first one, skip.

- All tasks completed the past week (completion date in parenthesis)

- All tasks you are currently working on or planned for this coming week (completion date in parenthesis)

For each task you have completed during the past week:

- Task number/name

General Task 1 – I met the other members of the group and project sponsor in lab 408B, where we went over basic robot operations like connecting to different modules and controlling it. We also went over the scope of the project and a road map to complete the tasks at hand.

Personal Week 1 – I adapted code from Ashan’s presentation of object detection on cars, which was purely identifying them as they walked into frame, to recreate a base case that instead tracks movement of the objects on an example provided at Ultralytics’s github page for its YOLO modules.

- Short description – these descriptions form the basis of the final project report

  - Implementation, testing, results

To start off with the basic understanding of how the robot should identify objects in each environment, I kept the code running in a Google Colab file to allow for different tests to be done asynchronously to allow for easy comparison. The video of people walking shown in the frame above was tested with 8n and 8x models to account for runtime and resource usage. The 8n model resulted in a faster runtime with decent results as compared to the 8x model which resulted in a longer runtime with exceptional results.

  - Brief and to point

The detection algorithm models used for the initial tests varied in their analysis and with benefits for both models, one for a preferred runtime and the other for preferred accuracy.

- Outcome of the task activity

  - How did the task advance your project?

The task advanced the project greatly in our way of understanding how the robot’s cameras would identify the objects around it in the field usage.

  - Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task

For each task you are currently working on or plan to work on in the next period:

- Task number/name

General Task 2 – Record video data from the robot dog.

Personal Week 2 – Using video recorded by the robot dog, I will apply the detection algorithms to it to find exactly what the robot detects with its cameras.

- Short description

  - Plans, resources needed, implementation, results

The group will have the dog walk around the campus and record a variety of objects unique enough to be categorized by the YOLO algorithms. We will bring a change of battery to account for resource usage during recording. Also, we will bring a phone or laptop capable of inputting commands on a separate program used to extract video from the cameras. The results will be shown in the Google Colab.

  - Main challenges, reasons for any delay in completion

Something that could be a reason for a delay is the GPU usage for running the program and Google Colab’s limit on GPU usage for free plans. Previous runs of the tests vary based on file size and frame rate of the video, but a 30 second video took around 10 minutes to test without error.

- Outcome of the task activity

  - Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task

N/A, have not started at this time.