Team Number 10

Project Title: Intelligent and Collaborative Autonomous Robots for Real-Time Applications

Report Date: 11/11/2024

Part one: Progress status as a team

All team members have detailed tasks listed on Teams Planner: YES

Please answer the following questions:

- Have you met as a team this past week? If yes, give date/time, and the members attended the meeting. If no, explain.

- Have you met with the sponsor as a team? If yes, give date/time, and the member attended the meeting. If no, explain.

- Describe verbally the tasks completed the past week and the challenges faced.

- Describe the tasks to be completed the coming week.

Copy the following table from the last week’s report (/)

|  | # Tasks completed past week | # Tasks not completed | # Tasks for next week |
| --- | --- | --- | --- |
| David Uzan | 1 | 0 | 0 |
| Ian Simmons |  |  |  |
| John Sinfuego |  |  |  |

Fill in the following table for this week: (/)

|  | # Tasks completed past week | # Tasks not completed | # Tasks for next week |
| --- | --- | --- | --- |
| David Uzan | 0 | 1 | 1 |
| Ian Simmons |  |  |  |
| John Sinfuego |  |  |  |

Part 2: Individual Progress Report (each member complete one form)

Name of the Member: Ian Simmons

Report Date:  //2024

List the following:

- All tasks completed the week before the past week (completion date in parenthesis). This is copied from the last report, and if this report is the first one, skip.

- All tasks completed the past week (completion date in parenthesis)

- All tasks you are currently working on or planned for this coming week (completion date in parenthesis)

For each task you have completed before the past week

Team Number 10

Project Title: Intelligent and Collaborative Autonomous Robots for Real-Time Applications

Part 2: Individual Progress Report (each member complete one form)

Name of the Member: David Uzan

Report Date: 11/4/24

List the following:

- All tasks completed the week before the past week (completion date in parenthesis). This is copied from the last report, and if this report is the first one, skip.

- All tasks completed the past week (completion date in parenthesis)

- All tasks you are currently working on or planned for this coming week (completion date in parenthesis)

For each task you have completed during the before the past week:

- Task number/name

N/A

For each task you have completed during the past week:

- Task number/name

Personal Week 11 (11-11-24) - Create NodeJS code to move Go1 / Connect NodeJS code to python object detection script

- Short description – these descriptions form the basis of the final project report

  - Implementation, testing, results

With the help of Jefferson, I created some NodeJS code that is able to move the robot a set time with a set speed. I also created a basic Python script to create a subprocess that communicates with the NodeJS script that allows it to be called by the overhead process. The idea is that we create the driver code with the object detection model and the parsed classifier keywords to the NodeJS file, which in turn generates a specific corresponding movement pattern (i.e., pushups and walking forward).

  - Brief and to point

I created code that makes Python communicate with NodeJS to allow for movement on the robot based on what the camera sees.

- Outcome of the task activity

  - How did the task advance your project?

We can reliably get the robot to move from a local machine.

  - Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task

Above is NodeJS code to move the robot, below is the subprocess and output display that makes the movement call.

For each task you are currently working on or plan to work on in the next period:

- Task number/name

Personal Week 12 (11-18-24) - Parse objects seen in model / Try to SSH into main camera nano from personal computer

- Short description

  - Plans, resources needed, implementation, results

Since every frame of the object detection model can be individually accessed and has a classifier id, we plan to check through every frame that has an object detected and pass that identifier into the movement subprocess.

  - Main challenges, reasons for any delay in completion

The movement functions do not end their time in the terminal, so there is no clear way to recollect back to the detection model after a movement command is sent.

- Outcome of the task activity

  - Include screen shots, link to videos, plots, data tables, designs, figures, etc. as evidence of your work on the task

Below is the terminal output of connecting to the robot through ssh:

(base) david@Davids-Air ~ % ssh unitree@192.168.123.13

unitree@192.168.123.13's password:

Welcome to Ubuntu 18.04.5 LTS (GNU/Linux 4.9.201-tegra aarch64)

* Documentation:  https://help.ubuntu.com

* Management:     https://landscape.canonical.com

* Support:        https://ubuntu.com/advantage

This system has been minimized by removing packages and content that are

not required on a system that users do not log into.

To restore this content, you can run the 'unminimize' command.

680 packages can be updated.

386 updates are security updates.

Last login: Sat Nov  9 08:55:15 2024 from 192.168.123.161

(base) unitree@unitree-desktop:~$ cd UnitreecameraSDK/

(base) unitree@unitree-desktop:~/UnitreecameraSDK$ bash startup.sh

kill: (8990): No such process

kill: (8996): No such process

kill: (9001): No such process

kill: (9006): No such process

WARNING ⚠️ Environment does not support cv2.imshow() or PIL Image.show()

The DISPLAY environment variable isn't set.

1/1: 1... Success ✅ (inf frames of shape 480x400 at 30.00 FPS)

Part 2: Individual Progress Report (each member complete one form)

Name of the Member: John Angelo Sinfuego

Report Date: 10/28/24

List the following:

- All tasks completed the week before the past week (completion date in parenthesis). This is copied from the last report, and if this report is the first one, skip.

- All tasks completed the past week (completion date in parenthesis)

- All tasks you are currently working on or planned for this coming week (completion date in parenthesis)

For each task you have completed during the past week:

Name of the Member: John Angelo Sinfuego

Report Date: 10/21/24

For each task you are currently working on or plan to work on in the next period:

- Task number/name

General Task 8 10-28-24-  Optimize the running of yolo

Personal Week 8 10-28-24- - 2.     Send commands to robot via powershell

b. 	We are still research methods to optimize the running of yolo through the uni-go1 camera. I however, sent commands to the robot via powershell uning Unitree_legged_sdk. When the certain commands were sent, the robot would move accordingly to the given code. The one I got to work was to make the robot walk. Here is a screenshot of me getting uni_tree_legged_sdk to work from last week, I will work on getting a recording of legged_sdk working on Uni-Go1.